ADDENDUM NO. 1

September 17, 2010

Krech Ojard & Associates, PA – Engineers & Architects

227 West First Street, Suite 200, Duluth, MN 55802

KOA Project No. 091072.03

PROJECT

Duluth Steam Vault Repairs

1st Avenue East and Superior Street

Duluth, MN

Bid Number 1033DS

This Addendum No. 1 issued Friday, September 17, 2010 is added to and shall become a part of the specification and drawings dated September 3, 2010. Bidders shall acknowledge receipt of this addendum on their bid form.

CLARIFICATIONS

Conditions of the contract:

SPECIAL CONDITIONS – PAGE 2 – ITEM 7) COMPLETION TIME

Project shall be completed within 42 calendar days from receipt of Notice To Proceed.

END OF ADDENDUM 1