Page 1

REQUEST FOR BID        RETURN BY OPENING TIME TO:

Date: 5/22/13          Purchasing Division

Bid 13-12DS            RM 100 City Hall

411 West 1st Street

Duluth, MN 55802

Demolition

Westminster Presbyterian Church

Buyer: Dennis Sears

Phone: 218-730-5003

Fax:   218-730-5922

BID OPENING, RM 100 AT 2:00 PM ON, Wednesday, June 5, 2013

Note: All bids must be written, signed, and transmitted in a sealed envelope, plainly marked with the bid number, subject matter, and opening date. The City of Duluth reserves the right to split award where there is substantial savings to the city, waive informalities and to reject any and all bids. Bidder should state in proposal if bid is based on acceptance of total order. Sales tax is not to be included in the unit price. Bidder to state freight charges if, proposal is F.O.B. shipping point, freight not allowed. Low bid will not be the only consideration for award of bid. All pages must be signed or initialed by authorized bidder’s representative as indicated at the bottom of the page(s) of the request for bid.

OFFICIAL SEALED BID

Designated F.O.B. Point

Tax: Federal Excise Tax Exemption

Account No. 41-74-0056 K

----------------------------------------------------------------------

Item   Qty   U/OM          Description                  Unit     Total

No.                                                    Price    Price

----------------------------------------------------------------------

01             Demolition of Westminster Presbyterian

Church per the attached location

Description and specifications         _____   ______

02             Repair of sewer line beneath church

after demolition and backfill as

required in sewer repair specification _____   ______

Total Bid Price _______

Vendor E-mail Address_________________________ Freight Charges    N/A

Name____________________

Addr____________________               (To include any additional pages)

____________________

____________________                     Payment Terms ___________

By:_______________________                   F.O.B. Point  N/A

(print title)

__________________________                   Delivery Date  N/A

(signature)    (tele#)

------------------------------------------------------------------------

Item                     Property Location                       Cost

----------------------------------------------------------------------

- Westminster Presbyterian Church, 4441 Grand Ave.

Lots 1-4 INC part of VAC Alley and INC that part

Of VAC 4th St Adj to Lot 1, Subdivision-Grand

Central Division of Duluth.

Demolish the above listed structure in accordance with City of

Duluth specifications #968-32C2 attached. Also remove any and all

accessory buildings. Bidder’s need to visit sites before bidding.

Failure to do so will not be a reason to nullify the bid. A pre-bid      site visit will be conducted on Wednesday, May 29, at 10 AM.

- Repair sewer line under church according to the specifications

attached separate of the demolition specifications.

Specified Requirements

Furnish all labor, supervision, permitting, equipment, insurance (as

per attached requirements), and all else necessary to Demolish the

listed structure and repair the sewer line running beneath the church

basement after demolition of church in accordance with the

specifications of the City of Duluth Purchasing Division, The

Division of Building Inspections and the Engineering Div. Also remove

any and all accessory buildings on the property unless noted otherwise.  As Noted: Your bid includes the following:

Disconnect of utilities, demolition, debris removal and clean up,

and debris disposal. It is the City’s intent that all work will be

awarded to one vendor.

Note: Any New full size plywood/)SB sheathing covering windows and

doors must be removed and returned to the downtown fire hall #1.

Non-negotiated loss of this sheathing shall be considered a

deduction.

Special Note: The building condemned after the flood water on June

20, 2012 exploded the sewer lines beneath the building making the

Building non-repairable. Use care in excavating basement not to

damage the sewr line further before repairs are made. Backfill of

site is required as specified in both demolition and sewer repair

specifications. A site visit is set for Wednesday May 29th at 10 AM.

Page 2

Strict Requirements:

Bidders must dispose of demolition waste at an approved and certified disposal site.

Note:

Abatement of asbestos and regulated waste and the stabilization of lead paint will be performed by others. Demolitions will not start until asbestos, regulated waste and lead paint have been abated and stabilized as required by law. Abatement to be bid separately. Any disconnects may be made prior to abatement. (see contacts for all work below)

ABSOLUTELY NO DEMOLITION DEBRIS TO BE USED FOR FILL AT DEMOLITION SITE.

- Disposal site for demolition debris:

- _______________________________________________

(location)

- _______________________________________________

(2nd Location if used)

Successful bidder will be required to furnish weight tickets or volume tickets from approved landfill/disposal site for each billing prior to receiving payment. There will be no payment made until this procedure is followed.

Note:

Bidders shall indicate all other disposal sites when two or more sites are used. Also bidder shall indicate the estimated quantities and type of materials to be disposed of at the sites. Failure to do so may be cause for rejection of bid.

The City of Duluth desires to award this bid on a Total Bid Basis but needs to break out both for accounting and record keeping purposes.

A 5% bid bond, cash, or cashier’s check in favor of the City of Duluth

is required with the bid.

A Performance and a Payment Bond is required by the successful bidder

for the full amount of the bid.

An Insurance Certificate as specified in the attachment is required to be on file in the Purchasing Office before any demolition work can commence.

Demolition contact: Department of Construction Services & Inspection Div

Dan Nelson, Construction Inspector and Leadworker

Office 218-730-5162

Cell 218-522-0894

Disconnects:        Bill Bergstrom, Sr. Engineering Specialist

Office: 218-730-5078 Cell: 218-348-9105

Sewer Repair:       Tom Johnson, Engineering Dept. 730-5103

Page 3